AI Support Platform

CURRENT PHASE

Backend foundation and security utilities

- Foundation established

- Authentication endpoints next

You have the initial application structure, PostgreSQL database, migrations, user/conversation/message models, and tested password-hashing and JWT utilities. The actual registration/login API and AI features are still to come.

1. What you have completed

Project setup-Completed

- - Python virtual environment and dependencies

- - FastAPI application entry point

- - Project package structure

- - Environment configuration through .env

- - Docker Compose configuration

PostgreSQL and database schema-Completed

- - PostgreSQL with the pgvector-capable image

- - SQLAlchemy asynchronous database connection

- - Connection pooling and session management

- - Alembic migrations

- - users, conversations, and messages tables

- - Database connection test

- - Migration consistency check with alembic check

Security utilities-Utilities tested

- - Password hashing and password verification using pwdlib

- - JWT access-token creation

- - JWT decoding and expiry claims

- - Automated tests for password hashing and token round-trips

- - .env configuration for the JWT signing key

Initial testing-Initial tests implemented

- - Health endpoint test

- - Database connectivity test

- - Security utility tests

Your earlier test run showed 2 passed; the security test was added afterward and you reported that it passed successfully.

2. What is partially done

These areas have building blocks in place, but the complete functionality has not been implemented yet.

| Area | Current state |
| --- | --- |
| Authentication | Password hashing and JWT utilities exist; API registration and login are not yet built. |
| User management | User model exists; registration, profile retrieval, and account management remain. |
| Conversations | Conversation and message database models exist; API endpoints and conversation workflows remain. |
| Configuration | .env and settings exist; production-grade secret handling and deployment configuration remain. |
| Testing | Initial tests exist; API integration, authorization, failure cases, and broader coverage remain. |
| Docker | PostgreSQL runs in Docker; containerizing and orchestrating the complete application remain. |

3. What remains to build

Here is the planned roadmap, ordered to minimize rework.

1. Complete authentication and authorization – done

User registration with password hashing | Login with JWT access tokens | Protected profile endpoint (GET /api/v1/auth/me) | Missing and invalid token handling | Inactive-account rejection | A separate test database for automated tests

- User registration with password hashing - done

- Login returning JWT access tokens - done

- Protected /api/v1/auth/me endpoint - done

- Bearer-token validation and inactive account rejection - done

- Separate test database – done

- Duplicate-email and invalid-password handling - done

- Role-based access control for customer, support agent, and admin roles - done

- Tests for unauthorized access and token expiration - done

2. Build the support-ticket and conversation APIs - inprogress

- Create and list conversations: Create a conversation for the authenticated user. List only conversations that user is permitted to see.

- Retrieve conversation history: Return a conversation's messages in a predictable chronological order, with pagination for long histories.

- Send and store messages: Validate message content, associate it with the correct conversation and sender, and persist it in PostgreSQL.

- Manage status and priority: Define allowed statuses and priority levels, and enforce which roles may change them.

- Enforce ownership checks so users cannot access other users' conversations: Customers cannot read or modify another customer's conversations. Support agents and admins get only their explicitly authorized access.

- Add pagination and input validation: Bound page sizes, validate identifiers and request bodies, and return consistent API errors.

- Add automated tests and database constraints: Test successful operations, unauthorized access, cross-user access, invalid inputs, status transitions, and persistence. Ensure database constraints and migrations match the models.

3. Implement the AI response pipeline

- - Choose an LLM provider and configure API keys securely

- - Create an AI service layer

- - Send conversation context to the model

- - Generate responses and handle provider failures

- - Store assistant responses and relevant usage information

- - Add prompt templates and structured error handling

4. Build retrieval-augmented generation (RAG)

- - Ingest company support documents

- - Extract and clean document text

- - Split documents into chunks

- - Generate embeddings

- - Store vectors using PostgreSQL and pgvector

- - Retrieve relevant chunks for each question

- - Include source references in AI responses

- - Test retrieval quality and reduce unsupported answers

5. Reliability and production engineering

- - Rate limiting

- - Timeouts, retries, and backoff

- - Structured logging and request IDs

- - Tracing and latency monitoring

- - LLM token usage and cost tracking

- - Error handling and health/readiness checks

- - Database indexes and performance improvements

6. Evaluation and comprehensive testing

- - API integration tests

- - Authorization and security tests

- - RAG retrieval evaluation

- - Answer relevance and groundedness evaluation

- - Regression test dataset

- - Mocked LLM tests that do not consume paid API calls

- - CI pipeline to run tests automatically

7. Docker, deployment, and portfolio presentation

- - Dockerfile for the FastAPI application

- - Run the application and PostgreSQL together

- - Production environment variables and secrets

- - Deploy to a public hosting platform

- - Configure HTTPS and production database access

- - Add a clear README and architecture diagram

- - Document API usage with examples

- - Add a demo, screenshots, and project design decisions

4. How close are you to the finished project?

You have completed the initial infrastructure and data-model foundation, but the platform's main user-facing behavior-authentication endpoints, conversations, AI responses, and RAG-has not been implemented yet.

I would not assign a precise percentage yet because that depends on the scope of the final project. A better way to track progress is through working milestones:

| Milestone 1: Backend foundation | Established |
| --- | --- |
| Milestone 2: Authentication APIs | Next |
| Milestone 3: Conversation APIs | Pending |
| Milestone 4: LLM integration | Pending |
| Milestone 5: RAG and citations | Pending |
| Milestone 6: Reliability and evaluation | Pending |
| Milestone 7: Public deployment | Pending |